Testing strategy template is prepared using http://www.perftestplus.com/ resources.
The theoretical explanations are left as tips for further document development and planned to be reduced.
PROJECT STARTUP
PERFORMANCE TESTING STRATEGY
version 1.0

Date: 3/14/2019 / Document No.: PT-001 / Version: 1.0 / Status: DRAFT	Prepared By: Violeta Kovalenko / E-mail: violeta.kovalenko@ab-soft.net / Team: Spartan Softphone Team / Skype: gryzyuka / RC: +1 (650) 781-7406

# REVISION HISTORY
Date	Version	Description	Author
3/15/2019	1.0	DRAFT	Violeta Kovalenko

# TABLE OF CONTENTS

1. INTRODUCTION
  1. Description
  2. Purpose
  3. Scope
2. PERFORMANCE ACCEPTANCE CRITERIA
  1. Introduction
  2. Performance Criteria
    1. Requirements
    2. Goals
  3. Engagement Complete Criteria
3. WORKLOAD DISTRIBUTION
  1. Introduction
  2. Workload Distribution for <application>
4. SCRIPT DESCRIPTIONS
  1. Introduction
  2. <Script Name 1> Script Overview
    1. <Script Name 1> Script Measurements
    2. <Script Name 1> Script Think Times
    3. <Script Name 1> Script Data
5. TEST EXECUTION PLAN
  1. Introduction
  2. Evaluate System
    1. System Architecture (Test)
    2. System Architecture (Production)
  3. Develop Test Assets
    1. Engineering Strategy (Schedule)
  4. Execute Baseline/Benchmark Tests
    1. Baselines
    2. Benchmarks and Re-Benchmarks
  5. Analyze Results
    1. Evaluate Results
    2. Acceptance Criteria Met?
    3. Conclusive?
    4. Tune Now?
  6. Scheduled Tests
    1. User Experience Tests
    2. Common Tasks Tests
    3. Remote Location Tests
    4. Stability Tests
    5. Batch Baselines
    6. Production Validation Tests
  7. Identify Exploratory (Specialty) Tests
    1. Black Box Tests
    2. White Box Tests
  8. Tune
  9. Project Closeout
6. RISKS
  1. Introduction
  2. Risk 1 Prioritizing mentoring vs. testing

# INTRODUCTION
## Description
This Performance Engineering Strategy document defines the approach to testing the STARTUP system. It briefly describes the methods and tools used by Performance Engineering team to validate and tune the performance of the system.
## Purpose
The purpose of this document is to outline the approach that the Performance Engineering team will take to ensure that the Performance Acceptance Criteria is met. Specifically, this document details the:
- Performance Acceptance Criteria
- Workload Distribution to be used to exercise and gather measurements from the application
- Performance Testing schedule
- Tests to be performed
- Measurements to be collected
- User patterns to be modeled to include user think times
- Data and data management issues
## Scope
This document will provide a strategy to carry out all Performance Engineering activities for the STARTUP system. It will briefly discuss the resources required, including the toolset used to accomplish test execution, results analysis and application tuning. It will cover the Performance Acceptance Criteria, explain the user community models to be tested, and describe the scripts and schedules to be developed in a narrative fashion.

This strategy doesn’t include functional testing, nor does it guarantee any specific performance results.

The strategy defined in this document may be used for both scheduled and interim releases, however, interim releases may not allow for complete adherence to this test strategy. The approach used for interim releases will be dependent upon both the criticality of the release and the completeness of the functionality included in the release.

The primary objectives for this testing effort are to:
- Validate that the Performance Acceptance Criteria are met by the system AND/OR
- Identify and ensure that performance related defects are addressed prior to deployment.
# PERFORMANCE ACCEPTANCE CRITERIA
## Introduction
Performance efforts always have two sets of criteria associated with them. The first are performance criteria (requirements and goals), and the second are engagement completion criteria. In the sections below, both types of criteria are explained in general and in specific detail for the <application> performance engineering effort. The performance effort will be deemed complete when either all of the performance criteria are met, or any one of the engagement completion criteria is met.
## Performance Criteria
Performance criteria are the specific target performance requirements and goals of the system under test. In the case of the <application>, <Performance Team> and <stakeholders> have worked collaboratively through mutual experience, conversations and workshops to develop the criteria enumerated below. The preferred result by both Performance Engineering team and the stakeholders of the performance engineering effort is to validate that the application meets all of these goals and requirements currently and/or tune the application until these goals are met. If this is not possible, at least one of the engagement completion criteria from the next section must be met for overall performance acceptance.
### Requirements
Requirements are those criteria that must be met for the application to go live and become a production system.
      1. General Requirements
        1. System stable and responsive with 250 hourly users accessing <system> via Intranet in accordance with the User Community model.
        2. <system> exhibits not more than a 10 second response time (via Intranet) 90% of the time under a 250 hourly user load with less than 5% abandonment.
        3. <system> stable and responsive under spike loads.
        4. <system> stable and responsive under stress load.
        5. <system> stable and responsive under expected load during scheduled maintenance/batch processing.
      2. Time Sensitive/High Profile Activity Requirements
        1. Check Out Item – 3 seconds
        2. Check In Item – 3 seconds
### Goals
Goals are those criteria that are desired for the application which are in some way different than the previously stated requirements. Testing and tuning will continue until either all goals are met, or until time/money is at an end and the Requirements are met.
      1. General Goals
        1. System stable and responsive with 500 hourly users accessing <system> via Intranet in accordance with the User Community model.
        2. <system> exhibits not more than a 5 second response time (via Intranet) 85% of the time and not more than an 8 second response time 95% of the time under a 250 hourly user load with less than 5% abandonment.
        3. All field validations exhibit not more than a 3 second response time (via Intranet) 95% of the time under maximum expected user loads.
      2. Time Sensitive/High Profile Activity Goals
        1. Check Out Item – 1.5 seconds
        2. Check In Item – 1.5 seconds

## Engagement Complete Criteria
In cases where performance requirements or goals cannot be achieved due to situations outside of the control of the Performance Engineering Team, the performance effort will be considered complete when any of the following conditions are met:
- All bottlenecks preventing the application from achieving the performance criteria are determined to be outside Performance Engineering Team control/contract.
- The pre-determined engagement end date is reached.
- The Performance Engineering Team and stakeholders agree that the application performs acceptably, although some performance requirements or goals have not been achieved.
# WORKLOAD DISTRIBUTION
## Introduction
A Workload Distribution is a representation of the functions performed by a user community on a system. A Workload Distribution is based on a percentage of users performing a specific function over a given period of time.

The Workload Distribution for a series of tests is represented in Rational Test Manger suites that include individual scripts. One or more scripts are recorded to represent each unique function to be tested. The suite defines the percentage of users that will execute each script as well as how users enter the site and how many times each function will be performed by each user.
## Workload Distribution for <application>
The sections below describe, in detail, the workload distributions to be used for testing the <application>. The diagram (figure 3.1) shows the overall workload distribution path. The vertical dashed lines show the common start point for the scripts within the testing of the site. One can see that a virtual user’s activity in the site does not necessarily depend on how the user got to the site and that each virtual user may exercise a unique combination of functionality based on the determined rate of frequency discussed below.

The Workload Distribution percentages presented in this document were created in order to simulate actual user activity on the site. These numbers however, may be modified or changed during the testing effort based on request from <stakeholders> in order to simulate alternate system load.

Figure 3.1 – Overall Workload Distribution
# SCRIPT DESCRIPTIONS
## Introduction
Performance Engineering team uses scripts and suites to plan and simulate user activities on an application. For the purpose of this document, a script is a block of code created to represent user activities. For this engagement, a script refers to all of the activities necessary for a user to navigate a specific path through the application. Scripts also include the code required to time the page load times, starting from a user-triggered event (i.e. clicking a button or link to request the next page) and ending when the page is fully displayed to the user. This code is commonly known as a “timer”. A scenario groups scripts together and assigns them certain properties, such as number of users to simulate, when to launch the individual scripts and whether or not to repeat them.

Each script is designed to simulate a specific user activity as described in the following sections. Every script is recorded with user wait times to simulate the time an actual user would spend on the page before moving to the next page. These wait times are discussed in more detail in section 4 of this document.
## <Script Name 1> Script Overview
The view summary detail script starts where the login script leaves off, selects the view summary link then, based on the Workload Distribution in section 3.1, views one of the specific types of billing detail and logs out of the system.
### <Script Name 1> Script Measurements
Describe all measurements collected by the script. This is generally page load times, but may sometimes include individual command processing, or component metrics such as CPU utilization or Memory usage. Include the name of each measurement and describe the meaning of the measurement.
### <Script Name 1> Script Think Times
Describe the length and variation of all of the think times that will be a part of the script
### <Script Name 1> Script Data
Describe any data to be parameterized, the volume of data, and how any data consumption issues are to be handled.
# TEST EXECUTION PLAN
## Introduction
Performance Engineering occurs in an iterative fashion. During the initial stages of testing, tests and analysis continue until required tuning is identified. Once required tuning is identified, the tuning takes place, then the application is re-benchmarked and tests are repeated incrementally until either the target goals are met, or further required tuning is identified. In some cases additional tests will need to be developed and executed to assist developers/architects in correctly identifying and tuning bottlenecks. This entire process is repeated until no further tuning is possible during the allotted timeframe, or both the <stakeholders> and <Performance Engineering Team> agree that further testing and analysis is not required at this time. <Performance Engineering Team> has determined that, within the timeframe outlined above, one of the possible end states listed in sections 2.2 and 2.3 will be achieved. See figure 5.1 below for an illustration of the iterative testing process.

Figure 5.1 – Performance Engineering Methodology Overview

There are seven aspects of Performance Engineering as depicted in Figure 5.1. Each aspect has distinct activities.
There are three categories of tests that include all of the specific test types that are normally performed on a system. They are discussed in the three aspects titled Benchmarks, Scheduled Tests and Exploratory Tests. Various combinations of the tests included in these aspects, coupled with a scientific approach to their execution, can ultimately unveil all detectable performance issues and bottlenecks in a system.
## Evaluate System
The Evaluate System aspect is a detail-oriented phase of a Performance Engineering Engagement. This aspect includes the following activities:
- Determine System Functions (Sections 3 & 4)
- Determine User Activities (Sections 3 & 4)
- Determine System Architecture (Section 5)
- Determine Acceptance Criteria (Section 2)
- Validate Acceptance Criteria (Section 2)
- Determine Usage Model (Sections 3 & 4)
- Validate Usage Model (Sections 3 & 4)
- Determine Potential Risks (Section 6)
### System Architecture (Test)
The test environment consists of:
Proxy – <describe>
Web Server – <describe>
Appserver – <describe>
DB server – <describe>
### System Architecture (Production)
The Production environment is a shared environment consisting of:
Load Balancer(s) – <describe>
Proxy – <describe>
Web Server(s) – <describe>
Appserver(s) – <describe>
Database – <describe>
If/when critical bottlenecks are detected that cannot be resolved in a short period of time, <Performance Engineering Team> and <stakeholder>managers will work together to determine the appropriate way to solve the problem.
## Develop Test Assets
The Develop Test Assets aspect of performance engineering covers three activities:
- Develop Risk Mitigation Plan (Section 6)
- Develop Test/Engineering Strategy (Section 5)
- Develop Automated Test Scripts (Section 4)
These three items are all “living” items and will be updated throughout the engineering process.
### Engineering Strategy (Schedule)
Schedule
## Execute Baseline/Benchmark Tests
The Execute Baseline and Benchmark Tests aspect is geared toward executing light load scenarios that are used to validate the correctness of the automated test scripts, identify obvious performance issues early in the testing cycle, and provide a basis of comparison for future tests. The activities included in this aspect of performance engineering are:
- Baseline Individual Scripts
- Create an Initial Benchmark
- Re-Benchmark after Tuning
For the <application>, both baselines and benchmarks will be used.
### Baselines
Baseline results represent each script run individually over multiple iterations. Baselines are used primarily to validate that the scripts have been developed correctly. Occasionally, baseline tests will reveal performance problems that should be addressed immediately. All baselines are executed a minimum of 25 times. All reported times are statistical calculations (90th Percentile) of all 25 (or more) iterations. This eliminates the possibility of a statistical outlier skewing the result set. Each test execution run is separated by at least a minute, and every user wait time (time between user interactions with the system) will be exactly 8 seconds to ensure baseline tests are identical. For these tests all client side caching must be disabled, and each page must be pre-compiled. It is recommended that a method be put in place to pre-compile all pages automatically every time the test production system is restarted. Baselines are in no way intended to represent actual users. If after 25 or more iterations have been executed, the standard deviation among the results is high (more than half of the average time for that measurement), research may be required to determine the reason, as baseline tests should provide statistically similar results each time they are executed. If a baseline is found to be significantly slow, tuning may need to occur before subsequent tests are executed.
### Benchmarks and Re-Benchmarks
A benchmark, or light load, scenario is generally a small community of users compared to the target load. This community of users must be large enough to represent a reasonable sample of the entire user community. Executing these tests ensures that the testing environment behaves as expected under light load before more demanding testing begins.

Additionally, the results of these tests are used as a benchmark to compare with all future tests results. Performance results obtained under the benchmark load should meet or exceed all indicated performance requirements; otherwise tuning must begin with the benchmark load. Assuming no performance problems are noticed during this scenario, the results obtained can be used as "best case" results. These results indicate how the system performs when it is not under noticeable stress, but is still performing all required functions, thus allowing conclusions to be drawn about the performance of the system during the higher load tests.
The <application> will be benchmarked, by module, in the environment described in section 5.2. This benchmark is intended to provide a basis of comparison for future testing. Tuning may occur during this benchmarking effort if critical bottlenecks are detected. Once any required tuning is complete, end-to-end page load times will be collected for each timer indicated in section 4 of this document.

Each module will be re-benchmarked each time an iteration of either tuning or development has been completed on a module. This ensures that there is always a known valid point of comparison for all scheduled tests. The Benchmark load for all modules will be 10 users, entering the system randomly over a 5-minute period and performing the tasks outlined in section 4 for either one hour or 5 complete iterations at a realistic user’s pace.

If benchmark results do not meet the stated performance acceptance criteria, <Performance Engineering Team> and <stakeholder>will work together to either resolve the bottlenecks or revise the test strategy. Continuing on to the next phase of testing without fixing the performance issues will not add value to the project.
## Analyze Results
The activities included in this aspect of performance engineering are:
- Evaluate Results
- Determine if Acceptance Criteria is Met
- Determine if the Test is Conclusive
- Determine if Tuning is Required
### Evaluate Results
• End-to-End response time (user experience)
• Weblogic web server response, configuration and tuning
• User authentication response, configuration and tuning (LDAP)
• <stakeholder> network response from various relevant geographic locations
• Tuxedo application server response, configuration and tuning
• Oracle database server response, configuration and tuning
• <Package Application> specific response and configuration
• Batch process response and efficiency
### Acceptance Criteria Met?
This activity is simply comparing the results from the most recent test, or suite of tests, to the acceptance criteria. If all of the results meet or exceed the criteria, engineering is complete. Move on to the Complete Engagement Aspect. If not, continue evaluating results.
### Conclusive?
Most generally, if the results do not meet the acceptance criteria, you can't figure out what is causing the poor performance and the test results are reproducible, the test is probably inconclusive. In the case of an inconclusive test, move on to the Exploratory Test Needed aspect. Otherwise, continue evaluating the results.
### Tune Now?
If all the tests that have been conducted so far have met their associated acceptance criteria, but there are more criteria to be tested, move on to the Scheduled Tests aspect. If this is not the case, there are two options remaining:
1. re-execute the last test to see if the results are reproducible or
2. move on to the Tune aspect.
## Scheduled Tests
The Execute Scheduled Tests aspect includes those activities that are mandatory to validate the performance of the system. These tests need to be executed even if no performance issues are detected and no tuning is required. The activities that can be conducted in this aspect:
- Execute User Experience Tests
- Execute Stability Tests
- Execute Production Validation Tests
### User Experience Tests
User Experience Tests constitute what are considered to be expected real-world loads, from best case to worst case. Applying less than the expected worst-case load is useful in identifying major failings in a system, but does so in a way that doesn't highlight many of the more minor failings, allowing an easier analysis of results. When the load is equivalent to the expected real-world worst-case load, actual performance of the system can be measured, and associated problems can be clearly identified. Executing Load Tests before moving to other types of testing allows for the more major problems of a system to be identified and corrected separately prior to the smaller issues.

Upon completing benchmarks, load tests will be executed according to the Workload Distribution models outlined in section 3 of this document. These tests are designed to validate that the performance requirements outlined in section 2 have been met. Once the goals have been met, load testing ends. If the tests show that the performance goals have not been met, then bottlenecks must be determined and the application must be tuned if possible. These tests will be executed on the <?????> environment.

If critical bottlenecks are found, <Performance Engineering Team> and <stakeholder>will work together to determine how those bottlenecks are to be tuned.
Each module will be tested with up to 50 virtual users individually initially. When each individual module meets the acceptance criteria, the modules will be testing together at loads of 50, 100, 150, 200 and 250 virtual users.
### Common Tasks Tests
The first tests to be conducted will not be module specific. These tests will ensure that 100
users can log into the system in a 1 hour period and traverse the <package application>
navigation tree with no performance issues. If these activities to not meet the acceptance
criteria, tuning will begin here.
### Remote Location Tests
The <package application> production system will have geographically remote users. After scheduled tests have been conducted locally and are determined to be generally acceptable, remote users will be asked to test the performance of the system manually. This is not a formal test, but rather a sanity check. If the remote users agree that the performance is generally the same, no further remote testing is required. If, however, the remote users determine that performance is significantly worse, remote testing will be done to determine the cause of the problem.
### Stability Tests
Stability scenarios test a system at and beyond the worse expected demand it is likely to face. The majority of critical deficiencies in the system will have already been identified during the execution of load tests, so this phase deals more with assessing the impact on performance and functionality under a heavy or unreasonable load. Stability scenarios will also identify many other system bottlenecks not previously noticed, which may in fact be partially responsible for earlier identified problems.

Heavy load scenarios are generally designed to be far more than a system can handle. They are used not to identify if a system fails, but where it fails first, how badly, and why. By answering the why question, it can be determined whether a system is as stable as it needs to be.

The analysis performed in this phase can vary depending on the exact goals and objectives of the load testing. Results obtained from the test automation tool are often used in conjunction with results obtained directly from the system, where white-box testing has been employed. These tests are designed to find more subtle performance issues, such as memory leaks, caching and database locking but are not designed to collect end-to-end user experience measurements in most cases.
      1. Stress Tests
Stress Tests are tests that use real-world distributions and user communities, but under extreme conditions. It is common to execute stress tests that are 100% of expected peak expected user-load sustained over 8-12 hours, and 150% expected peak user-load with normal ramp up and ramp down time.
      1. Spike Tests
Spike Tests are tests that used real-world distributions and user communities, but under extremely fast ramp up and ramp down times. It is common to execute stress tests that ramp up to 100% or 150% of expected peak expected user-load in a matter of minutes rather than about an hour.
      1. Hammer Tests
Hammer Tests have little or no resemblance to real-world distributions and user communities. These test take all existing load generation scripts and methods, eliminate user think times and increase load until something stops functioning properly. These tests are designed to make the system fail. Once failures occur, it can be decided how to mitigate the risk of that particular failure.
### Batch Baselines
Batch process testing will be treated as a validation exercise unless/until any batch process does not complete within its allotted time window during validation. Batch processes will be launched manually and timed. Any batch that completes in under 90% of its allotted time window will be considered acceptable. Any batches that do not complete within 90% of their time window will be evaluated, by component, and iteratively tuned to the greatest degree possible.
### Production Validation Tests
Production Validation is conducted to ensure that the application performs as expected in the production environment after testing and tuning have been completed in a test environment.

Upon completing the tuning effort, a load test (250 concurrent users) will be executed according to the Workload Distribution model outlined in Section 3. This will take place in the production environment between deployment and going live. This test is designed to validate that the performance results obtained in the <??????> environment are also achieved in the production environment.
## Identify Exploratory (Specialty) Tests
The Identify Exploratory Test Needed aspect of performance engineering is a three-step process used to narrow the scope of the required exploratory test. The three activities in this aspect are:
- Identify area (tier/component) of the test.
- Identify the desired measurement(s) to be collected.
- Identify the type of test needed.
Exploratory (or Specialty) Tests are most commonly “Black box” and/or “White box” tests on specific components used to identify and tune the why behind the performance issued identified during various types of load testing described above. These tests are generally not developed until a specific bottleneck or performance issue has been identified that requires more information to be gathered. For this reason, detailed information about Black and White Box tests will not be specifically detail in the following sections. They are here to explain how investigation may occur if the application is found to have performance issues requiring tuning.
### Black Box Tests
Black box testing traditionally has involved testing a system as a whole; however, with the advent of multi-tiered systems, black box testing has come to also refer to testing tiers or components of a total system, since those tiers are often entire systems unto themselves with only loose ties to the other tiers of the system. Tests that focus on a specific tier can determine whether the detected bottleneck resides in that tier. Black box tests generally do not point to the specific bottleneck. To find the actual bottleneck, diagnostics may be performed on the tier while generating a load.
### White Box Tests
White box testing treats the system as a collection of many parts. During white box testing, many diagnostics will be run on the server(s), the network, and even on clients. This allows the causes of bottlenecks to be easily identified, and therefore addressed. White box testing can go as deep as individual lines of code, database query optimization, or memory management of segments of code.

There are several problems with white box testing. First, is the affect that running diagnostics has on system performance. Ideally, running diagnostics should have no impact on performance. However, this is rarely possible since running diagnostics consumes some system resources. When considering the appropriateness of various diagnostics, consider the benefit vs. the impact on performance. Second is that white box tests are often difficult and time consuming to develop and execute. For this reason, white box tests should only be used when there is a high expectation that the tests will yield noticeable performance improvements.
## Tune
The important part of Tuning within a Performance Engineering effort is the collaboration between the performance engineer and the system experts, developers, architects, DBA’s, system administrators, etc. Remember to always re-baseline the system after tuning is accomplished. The activities in the Tune aspect are:
- Make Changes to the System
- Validate Improvement of the Change
- Document Improvement
## Project Closeout
The Project Closeout aspect only has one activity, but that activity is important and independent enough to deserve an aspect of it’s own. That activity is:
Document Results
Typically, the Results document includes:
- 95th percentile response times for each page/activity grouped by user load (Graphed)
- Notations where actual responses did not achieve stated goals
- Analysis of reported times, in particular where times did not meet stated goals
- Appendices including:
  - Spreadsheets of recorded times (min, max, avg, and std) for each user load
  - Spreadsheet of average times grouped by user load
  - Test execution reports (copied directly from playback tool) for each test executed
# RISKS
## Introduction
The following section should detail all risks to the success of a performance engagement. The details of each risk should be explicit and mitigation strategies should be identified for each risk.
## Risk 1 Prioritizing mentoring vs. testing
Discussion:
Mitigation Strategy: